| id | section_ref | comment | vendor_action |
| --- | --- | --- | --- |
| FT-001 | 6.3 | Where two sensors disagree the deliverable must say which reading wins and on what basis. State the precedence rule explicitly. |  |
| FT-002 | 5.3 | The tick duration is referred to throughout but never given a value. Provide the numeric tick budget. | Will be provided once load testing completes. |
| FT-003 | 5.5 | This section is titled Risks and open decisions but its content is a gap register. The section should address implementation constraints and dependencies, which are not covered anywhere in the deliverable. | Section retitled to Implementation constraints and dependencies. |
| FT-004 | 6.5 | The constraints listed for the Sensor Fabric have owners but no closure dates. Add a target date to each row. | Updated. |
| FT-005 | 7.5 | Hydrology Model constraints must be enumerated individually rather than referenced in aggregate. | Revised in the new document. |
| FT-006 | Appendix B | Each risk in the register needs a mitigation owner and a review date. Owners are present; dates are not. | Risk register updated. |
| FT-007 | 14 | The not-defined register lists six open items. Confirm which have been closed since the last revision. | Register reviewed and addressed. |
| FT-008 | Appendix D | Evidence locations are listed but several point at documents not yet produced. Confirm availability. |  |
| FT-009 | 1 | Document control cross-references status definitions to Section 14. Confirm that target still exists and resolves. |  |
| FT-010 | 8.2 | Alert thresholds must be stated with units. Confirm the deliverable does so. |  |
| FT-011 | 5.2 | Scheduling authority must be assigned to exactly one component. Confirm no ambiguity remains. |  |
| FT-012 | 7.3 | The estimation method must name the residual normalisation denominator, which is currently undefined. | Denominator to be confirmed with the modelling team. |
| FT-013 | 9 | Deployment topology must state the failure domain for each node class. | Addressed in the revision. |
| FT-014 | 10.2 | The calibration method must state the revalidation window. |  |